Greener Houses Retrofit Planning Process – “The Nuts and Bolts”

Step 1  -  Discovering the Strengths, Weaknesses & Issues that impact sustainability at the Neighbourhood House

Gathering the Evidence: What information do we have already? What information do we still need to collect?

“There are known knowns, known unknowns, unknown knowns and unknown unknowns” “What we have here is a failure to communicate”

Step 1A

What: Collect and collate all the templates, worksheets, site plans and other information we have/know about into a central file – hardcopy & online version

Why: In order to know where we are going, we need to know where we have been; There’s already been heaps of info collected at each house

How: Print out ALL existing information; Sort information

Who: Anyone who recorded ANY data on the project

When: ASAP - see individual house plans

NOTES -

Step 1B

What: Define remaining information needs and requirements – IF ANY NEEDED

Why: To make sure we capture everything we need to define problems – Do the templates provide ALL the information we need to “get the picture”

How: Group brainstorm and facilitated discussion

Who: Volunteers first go and we (Trevor and us) fill in the gaps

When: ASAP - see individual house plans

NOTES -

# Step 1C

What: Fill in information gaps we have in our existing data

Why: Provides an accurate picture of NH energy and water usage which shows where the problems are and informs the potential solutions

How: Divide up and allocate remaining tasks amongst volunteers and set DEADLINES

Who: Jeff and volunteers who can commit to task

When: ASAP - see individual house plans

# NOTES – What do we do if some info or sources is NOT available – ie Burnleys Water bills

Step 1D

What: Train willing volunteers in use of Powermetre, Lux, etc… and also show them how to audit and apply the info and the relevance of data collected

Why: Some never learned the process and now want to understand the audit process

How: Have a volunteer leader from the group who has done it already demonstrate how and why

Who: “Experts” from each house demonstrate - Nikki/Christine, Victoria/Liz/Chris, David/Steve, Julie/Grant/Helen, Venkat/Ian

When: ASAP - see individual house plans

NOTES -

Step 2 – Defining the Strengths, Weaknesses & Issues that impact sustainability at the Neighbourhood House

Describing Problem Statements: What are the problems? Where are the problems? Why are they problems?

“There’s something happening here, what it is ain’t exactly clear”

## Step 2A

What: Analyse data and summarize the findings for the group; Identify/quantify current performance (ie Nikki’s piechart)

Why: Enables them to get the big picture and see connections between problems; Enables them to define problem

How: Create a holistic visual picture of the problems which will get vols on the same page; pie chart/spreadsheet

Who: Divide up this task amongst those who can commit to getting it done

When: By early March

NOTES – Group to present findings to Committees of management, other Stakeholders – Watsonia staff concerns

## Step 2B

What: Define and agree on general problem areas of House based on templates and other information collected; Where do we deviate from standard?

Why: Informs group what they should focus THEIR energy and time on

How: Meeting to present analysis - Use the holistic visual picture of the problems to get vols on the same page

Who: Trevor facilitates this process w/ group

When: Early March

# NOTES -

## Step 2C

What: Define specific problems – where, what, when, who, why (rooms, activities, behaviour, appliances, equipment, etc…) and layout problem statements

Why: Enables group to proceed to addressing specific problems;

How: Fill in a “problem defining” templates to be created?      ?Add columns to Jika Decision matrix template Chris??

Who: Trevor facilitates this process w/ group

When: need to “con-template” this w/ Trevor, Linda

NOTES – Do we need another template for this

## Step 2D

What: Rank problems in order of priority based on overall impact on House sustainability

Why: Enables group to prioritise their time & focus,

How: Group Discussion - creative way to help them get to answers –

Who: Jeff to facilitate

When: Mid/Late? March

# NOTES - Use Community Priority Ranking System(s) from Monash CD unit I studied

Step 3 – Addressing Weaknesses & Issues that impact sustainability at the Neighbourhood House via a comprehensive Retrofit Plan

## Proposing and Researching retrofit options to Volunteers, Trevor, GH Staff, other Stakeholders?

## Step 3A

What: Propose and explore list of potential solution options for each problem defined

Why: Narrows down the scope of the problem and filters possible solutions

How: Brainstorm a list of solutions for each problem

Who: Vols list what they see as solutions; Trevor provides some background info and “filter” to save vols time in researching ;

When: ?Late March

# NOTES – Discuss alternative approach to research – NH subgroups dividing up research tasks, ie. Nikki and Chris research external shading options

## Step 3B

What: Decision-making framework & criteria

Why: Select the factors the volunteers think are important to take in consideration

How: Group brainstorm

Who: (Matrix created by Trevor and us but with the categories they brainstorm)

When:

# NOTES – perhaps do this step before 3A?

Step 3C

What: Research topics split up amongst houses -

Why: Expedites the research process; share info between houses; create a pool of “experts” in each house

How: Volunteers receive list of info sources relevant to an option/solution they select to research in depth (eg options to deal with windows)

Use decision making criteria from 3B. Trevor has provided info in presentations; Home Tech Manual; Water Guide; ATA??  Investigate solutions in order of ranking beginning with problem #1 (most likely heating & cooling)

Who: Jeff facilitates the research process; Trevor assists with the products

When: by mid April

## Step 3D

What: Investigate and research specific potential solutions

Why: Needed to create well designed retrofit plan; discover viable options based on project criteria

How: Volunteers use Research Template to guide their research process and report back on progress to us before Step 4A – Presentation to group(s)

Use decision making criteria from 3B. Trevor has provided info in presentations; Home Tech Manual; Water Guide; ATA??  Investigate solutions in order of ranking beginning with problem #1 (most likely heating & cooling)

Who: Volunteers take on a specific problem/solution area (ie Energy – passive design – heating/cooling problem – shading solutions) and outline a solution using “criteria matrix” – analyses the pros/cons of each “solution” in relation to our situation

When:

Step 4 – Decision-making: What changes are we going to put into our finalized retrofit plan?

Presenting & Deciding on  appropriate retrofit options  to Volunteers, Trevor, GH Staff, other Stakeholders?

## Step 4A

What: Present findings of research to volunteer group (including indication of how each stacks up against the criteria chosen by the group – ie in 3B)

Why: Good rehearsal for presenting to Council; Enables vol group to reflect, comment, enhance and change options; precursor to decisions

How: CBA Matrix; Powerpoint; brochures; samples;

Who: Trevor, Jeff, Linda, House Coordinators and rest of group provide feedback

When: Late April

NOTES – We don’t want to drag this out too long

## Step 4B

What: Group decides on specific products that will be included in the retrofit plan

Why: These decisions are the core of the retrofit plan.  Group takes ownership of decisions;

How: Discussion and consensus if possible – Jeff to think through creative process to help groups through

Who: OR appoints/delegates to subgroup “experts” to come up with

When:

NOTES –

## Step 4C

What: Contact manufacturers for bulk buying/discounts/sponsorships

Why:

How:

Who: Linda and others – eg Mary, Rose, vols, Trevor, Jeff etc

When:

NOTES -

Step 5 - How will we present our Retrofit Plan to Council?

## Step 5A

What:  Format retrofit plan based on Council’s criteria and protocol

Why:

How:

Who: Trevor

When:

NOTES –

Step 6 - Purchasing Plan